# Pre-Launch Sync Notes

Feature: Collection Account Automation (Merchant Layer) Go-live: TBC Date generated: 2026-05-28 Teams covered: Compliance — Onboarding, Compliance — Transaction Monitoring, Risk, Payment Operations, Treasury, Sales / Account Management, Legal / Licensing, Banking Partnerships / Payments Pod

⚠️ "Teams to Brief" not found in PRD — selected the 8 most-impacted teams. Add a "## Teams to Brief" section to the PRD to lock the list.

## Common Context

Read this first. All team sections below assume you've read this.

Why we're doing this Treasury upside — more collection accounts at Tazapay means more collects and more merchant balances parked with us. Today fintechs and platforms can't request VAs and wallets on the fly for their customers; they go through support or sales each time. This launch makes the request flow self-serve via API and dashboard for Virtual Accounts (fiat) and stablecoin wallets (USDT/USDC).

What's changing

| Area | What changes | Who this affects |
| --- | --- | --- |
| Account creation | Self-serve POST /v3/collection_account for Virtual Accounts and stablecoin wallets (USDT/USDC across multiple blockchains) | All API + dashboard merchants with collections enabled |
| Capability discovery | New GET /v3/metadata/collection_accounts/virtual_account and /wallet endpoints; capabilities and provider ranking driven by N8N (business-editable) | Merchants + Sales pitching coverage |
| Request lifecycle | New state machine: NOT_INITIATED → INITIATED → SUCCEEDED / FAILED / REQUIRES_ACTION / APPROVAL_HOLD / PROCESSING_RETRY / CANCELLED | Ops + merchants |
| Approval gate | Collect-purpose entities must clear full KYB and entity approval before VA/wallet creation; requests sit in APPROVAL_HOLD until cleared | Compliance Onboarding + merchants |
| Webhooks and emails | 9 new events (creation_failed, creation_requires_action, creation_under_approval_hold, creation_under_processing, creation_cancelled, plus four disablement_* variants); all email templates updated with Supported Currencies | All collection-account merchants |
| Fees | New balance_transaction.type = collection_account_creation with one_time_setup_fee and maintenance_fee (monthly/yearly), configurable per merchant with capability-level defaults | Merchants + Finance + Sales |
| RBAC | New Global Collection account permission group with View (default for existing managers) and Manage account | Merchant dashboard users |
| Wallet vs VA behaviour | Wallets cannot be disabled — disablement removed from ops and merchant dashboards; VA disablement soft-deletes on at least one provider, supporting re-enablement on the same account | Ops + merchants |

At a glance

| Geographies | Multiple — surfaced dynamically via N8N capability workflow |
| --- | --- |
| Entity types | Merchants directly, plus sub-entities via on_behalf_of (per-capability restricted_industry_verticals) |
| Customer segments | All API-integrated and dashboard merchants with collections enabled; fintechs and platforms primary target |
| Payment rails / PSPs | Multiple fiat VA providers and stablecoin rails — capability and ranking driven by N8N |
| New corridors / currencies | TBC — surfaced via N8N capability workflow |
| Rollout strategy | TBC |
| Sardine involved | No |
| Forter involved | No |

Open questions (from PRD)

Soft-delete-then-re-enable on the same account — engineering to verify across all providers, not just the one confirmed

File size limits for REQUIRES_ACTION document uploads — engineering to confirm

N8N provider-ranking coverage at launch for every active capability

Account-closure rejection — confirmed to fall back to active, but end-to-end UX to verify

## Compliance — Onboarding

Actions

Sign off on APPROVAL_HOLD — every collect-purpose entity needs full KYB and entity approval before VA/wallet creation

Define SLA for the approval queue — delays here block self-serve creation on both API and dashboard

## Compliance — Transaction Monitoring

Actions

Confirm rule coverage for stablecoin USDT/USDC collects across the supported blockchains

Validate alert routing when collects are attributed to a sub-entity via on_behalf_of

## Risk

Actions

Sign off on per-capability restricted_industry_verticals for on_behalf_of collects

Define risk posture for stablecoin wallet collects — USDT/USDC across multiple blockchains is a new surface

Confirm PROCESSING_RETRY audit trail — ops-triggered retry fails the original request and creates a new one

## Payment Operations

Ops actions

Define triage owner and SLA for APPROVAL_HOLD, REQUIRES_ACTION, and PROCESSING_RETRY

Confirm reconciliation for one_time_setup_fee and maintenance_fee balance transactions

Remove disablement from ops and merchant dashboards for wallets — wallets cannot be disabled

Partner onboarding actions

Verify sandbox simulates state transitions, retries, and webhooks across all capabilities

## Treasury

Context PRD motivates this launch by treasury upside — more collection accounts = more collects = more merchant balances parked with Tazapay.

Actions

Model expected uplift in collect volumes and balances held — volumes TBC, confirm with Product

Define liquidity approach for stablecoin wallet custody — USDT/USDC across multiple blockchains is new scope

## Sales / Account Management

Actions

Pitch self-serve VA/wallet creation to fintech and platform prospects — primary target per PRD

Align commercial terms on one_time_setup_fee and maintenance_fee — both configurable per merchant

Watch-out

Launch coverage is bounded by what the metadata API returns — do not promise unsupported country, currency, or account-type combinations

## Legal / Licensing

Actions

Map every capability returned by the metadata API to existing licence scope — flag out-of-scope jurisdictions

Confirm stablecoin custody (USDT/USDC across multiple blockchains) sits within existing legal and licensing framework

Confirm maintenance_fee deduction is covered by existing merchant ToS and licensed permissions

## Banking Partnerships / Payments Pod

Context N8N drives capability metadata and provider ranking — runtime dependency for every creation request.

Actions

Confirm N8N latency, caching, and fallback behaviour when unavailable

Verify soft-delete-then-re-enable on the same account across all providers — only one confirmed per PRD

Review existing commercial agreements for self-serve volumes and on_behalf_of attribution

Each team reads their section. Common Context applies to all. Actions / Blockers / Watch-out items are the pre-launch checklist — escalate before go-live, not after.