# Pre-Launch Sync Notes

Feature: Payee Verification (Confirmation of Payee) Go-live: TBC — pending corridor coverage matrix, provider licensing coverage per corridor, and Compliance sign-off Date generated: 2026-06-01 Teams covered: Legal, Licensing, Compliance, Payment Operations, Finance, Sales / Account Management, Product — Data

⚠️ "Teams to Brief" not found in PRD (PRD.md is a Notion link index) — selected the 7 most-impacted teams based on existing scope notes. Add a "## Teams to Brief" section to lock the list.

## Common Context

Read this first. All team sections below assume you've read this.

Why we're doing this Payouts today have no pre-send sanity check on whether the name on the beneficiary matches what the receiving bank holds — bad detail leads to failed payouts, manual ops, and merchant friction. Payee Verification adds a non-binding name-match check that runs upstream of payout, exposed via dashboard and API, billed only on successful verifications. Phase 2 (Atlas) opens this as a standalone product to non-Tazapay merchants — out of launch scope.

What's changing

| Area | What changes | Who this affects |
| --- | --- | --- |
| Pre-payout check | Non-binding name-match against bank records — indicative result, not a guarantee of fund delivery; runs standalone, not gated to payout | All payout-doing merchants |
| Surfaces | Available via Merchant Dashboard (manual lookup) and API (bulk / at-scale) | Merchants on dashboard + API |
| Verification flows | Three: (a) verify on beneficiary creation, (b) verify an existing beneficiary, (c) direct one-off check | Merchants integrating any of the three flows |
| Provider routing | Single verification provider at launch; additional providers to follow | Ops + Partnerships |
| Pricing and billing | Corridor-based pricing configured via Ops Dashboard; only successful verifications billed; USD-first deduction then primary holding currency; free / promo credits consumed before paid balance | Finance + merchants |
| Data flow | Beneficiary name and account number sent to the verification provider for matching — data residency rules apply per corridor | Compliance + Legal |
| Failure handling | Provider downtime is non-blocking — payouts continue regardless of verification result | Payment Ops |
| Tracking | Flow type, corridor, result, provider, latency captured on every verification | Product — Data |

At a glance

| Geographies / corridors | TBC — coverage matrix to be confirmed and documented before go-live |
| --- | --- |
| Customer segments | Existing Tazapay merchants doing payouts (Phase 2 / Atlas standalone for non-Tazapay merchants is roadmap, not launch) |
| Data subjects | Beneficiaries — the payees being verified |
| Rollout strategy | TBC |
| Sardine involved | No |
| Forter involved | No |

Open questions (from PRD)

Corridor coverage matrix at launch — confirm and document before go-live

Verification provider's licensing coverage per corridor — confirm and document

Provider downtime alerting and fallback handling — confirm configuration before launch

Reporting requirements (merchant-facing and internal) — confirm before launch

## Legal

Actions

Clarify in merchant-facing docs that PV results are indicative, not a guarantee of fund delivery

Define liability scope for name-mismatch outcomes in T&Cs

Beneficiary name and account number flow to the verification provider — confirm DPA coverage and data-handling policy

Watch-out

Cross-border data transfer obligations triggered per launch corridor when beneficiary PII flows to the verification provider

## Licensing

Actions

Map per-corridor licensing requirements before launch — name matching against bank records may be regulated activity in some jurisdictions

Confirm and document the verification provider's licensing coverage per corridor before that corridor goes live

Assess whether offering PV as a paid service constitutes a regulated activity in any launch jurisdiction

Watch-out

Phase 2 (Atlas) standalone offering to non-Tazapay merchants may shift the licensing basis — flag for early review

## Compliance

Actions

Map data residency requirements per corridor — beneficiary PII transmitted to the verification provider must comply per jurisdiction

Review name-matching rules per country (script, transliteration, fuzzy-match tolerance) before each corridor goes live

Define how PV results (match outcome, provider, corridor, timestamp) are recorded and retained for audit

## Payment Operations

Ops actions

Configure provider downtime alerting before launch — failed verifications should surface, not silently pass

Document corridor coverage gaps and share with support so merchant queries are answered consistently

Define change-management process for per-corridor pricing edits on the Ops Dashboard (who edits, approval, audit trail)

Watch-out

Failed verifications are non-blocking — brief exceptions team that a failed PV does not require holding the payout

## Finance

Actions

Confirm GL mapping for both billing paths — USD-first deduction and primary holding currency fallback

Align rev-rec so failed verifications are not recognised as revenue — only successful checks are billable

Validate the corridor-based price book on Ops Dashboard before launch — must match the agreed pricing schedule

Watch-out

Free / promotional credits consumed before paid balance — confirm credit accounting and expiry handling

## Sales / Account Management

Actions

Confirm dashboard demo, API docs, and sandbox parity are ready for enablement

Pitch the three flows (verify on beneficiary creation, verify an existing beneficiary, direct one-off check) and the pre-payout integrity-check positioning — not gated to payout

Share the corridor coverage matrix internally before any outbound — pitch only on supported corridors

Watch-out

Phase 2 (Atlas) standalone product is roadmap, not launch — do not position to non-Tazapay merchants

## Product — Data

Actions

Instrument all verification events: flow type, corridor, result, provider, latency — across dashboard and API surfaces

Define launch KPIs: total checks, exact match %, partial match %, no match %, provider failure %

Confirm cohort and attribution model for payout success rate comparison (PV users vs non-users) — primary impact metric

Watch-out

Reporting requirements (merchant-facing and internal) not yet confirmed — block-list before launch

Each team reads their section. Common Context applies to all. Actions / Blockers / Watch-out items are the pre-launch checklist — escalate before go-live, not after.